6

REGENERATION AND DEVELOPMENT

[National River Conservation Directorate, Ganga Action Plan Phase I, National River Conservation Plan, Ganga Action Plan Phase II, Yamuna Action Plan, Gomti Action Plan, Damodar Action Plan, National Afforestation & Eco-Development Board, National Afforestation Programme through community Participation, National Action Plan to Combat Desertification]

National River Conservation Directorate

The National River Conservation Directorate (NRCD) which functions under the Ministry provides assistance to various State Governments for implementing the River Action Plans in 29 identified grossly polluted stretches of various rivers of the country under the National River Conservation Plan (NRCP). The objective of NRCP is to improve the water quality of these rivers, which are the major fresh water sources in the country, through the implementation of pollution abatement schemes. The important works being taken up under the NRCP include :

-	Interception and diversion works to capture the raw sewage flowing into the river through open drains and divert them for treatment.

-	Sewage Treatment Plants for treating the diverted sewage.

-	Low cost sanitation works to prevent open defecation on river banks.

-	Electric crematoria and Improved Wood Crematoria to conserve the use of wood and help in ensuring proper cremation of bodies brought to the burning ghats.

-	River Front Development works such as improvement of bathing ghats etc.

-	Other minor miscellaneous works.

Ganga Action Plan Phase – I (GAP-I)

The first River Action Plan to be taken up under the NRCD was the Ganga Action Plan. The objective of the GAP Phase-I was to improve the water quality of the river Ganga as per the following standards :

-	Bio-chemical Oxygen

Demand (BOD)		-	3mg/1maximum

-	Dissolved Oxygen (DO)	-	5mg/l minimum

-	Total Coliform Count	-	10,000 MPN per 100 ml

-	Faecal Coliform Count	-	2,500 MPN per 100 ml

Pollution abatement works under this plan have been taken up in 25 class I towns (population above 1 lakh in 1985) of which six are in U.P., four in Bihar and 15 in West Bengal. The action plan primarily addressed itself to the interception and diversion for treatment of 873 million litres per day (mld) of municipal sewage. To accomplish the task, 261 schemes of pollution abatement concerning municipal activities have been sanctioned under the GAP. These include 88 schemes of interception and diversion, 35 of sewage treatment plants, 43 of low cost toilets, 28 of electric crematoria, 35 of river front development and another 32 of miscellaneous category. So far, 259 schemes have been completed. The remaining two schemes of STPs are in Bihar. Meanwhile, GAP Phase-I scheme has been closed w.e.f. 1-4-2000. A sewage treatment capacity of 865 mld has been created under the programme so far.

An amount of about Rs 452 crore has been spent on the GAP Phase-I. The entire funding has been provided by the Central Government.

It was initially expected that programme would be completed in 6-7 years. However, it has been delayed considerably due to land acquisition problems, court litigation and lack of experience in implementing a programme of this nature and magnitude.

Problem Areas under Ganga Action Plan

-	With the completion of the Ganga Action Plan Phase I, bottlenecks have appeared in respect of operation and maintenance (O&M) of the assets created under the programme. Expenditure towards operation and maintenance of facilities like sewage treatment plants and main sewage pumping stations under Ganga Action Plan Phase-I was fully met by the Centre upto September, 1989 and thereafter was shared equally with the respective State Governments from October, 1989 onwards till March, 1997. As decided during the initial periods of GAP, the responsibility of O&M of assets created under the GAP thereafter rested with the concerned State Governments. While O&M of assets is unsatisfactory in Bihar and to some extent in U.P., O&M of major assets in West Bengal is generally satisfactory.

-	U.P. and Bihar have not been able to provide uninterrupted electricity for running the facilities. Electric crematorias are reported to be running satisfactorily in West Bengal only. But in Bihar and U.P., O&M of these assets is not satisfactory. A total of 128 bathing ghats have been constructed and most of them are not being maintained properly. Now the Ministry approves only those projects where State Governments give firm commitment for operation and maintenance of assets created under the scheme. Emphasis on appropriate technologies aimed at reducing these pollutants is being increasingly given under GAP-II.

Impact on River Water Quality

Out of the total sewage generation of 1,340 mld from 25 class I towns (as of 1985), it was targeted to intercept, divert and treat 873 mld of sewage under GAP Phase-I. As against this target, capacity to treat 865 mld has been commissioned so far.

The water quality of river Ganga is being monitored at 27 locations from Rishikesh in Uttaranchal to Uluberia in West Bengal by reputed academic institutions such as Bharat Heavy Electrical Limited (BHEL), Haridwar, CPCB Zonal Office, Indian Institute of Technology, Kanpur, Patna University and Bidhan Chandra Krishi Vishwavidyalaya, Kalyani. As a result of the schemes completed under GAP Phase–I, the water quality of river Ganga for the year 2002 shows improvement in respect of the Biochemical Oxygen Demand (BOD) which is a major indicator of pollution. The summer average values of two important river water quality parameter viz. Dissolved Oxygen (DO) and Biological Oxygen Demand (BOD) for some of the important monitoring stations on river Ganga is given in Table-13. It has been observed that the BOD in the critical stretches of Kanauj to Varanasi which was in the range of 5.5 to 15.5 mg/l has now been reduced to 1.2 to 4.90 mg/l. Monitoring of rivers under GAP-II namely Yamuna, Western Yamuna Canal, Gomti and Hindon is continuing. Rivers of NRCP are being included in the water quality monitoring programme as and when the core schemes for the towns on that river are sanctioned. Performance monitoring of sewage treatment plants wherever commissioned and operational is an integral part of Water Quality Monitoring.

Water Quality Monitoring has also been initiated for the rivers vis. Sutlaj in Punjab, and Tungahadra in Karnataka and Cauvery in Tamil Nadu. Suitable institutions for undertaking water quality monitoring  in other rivers covered under NRCP have been identified and the process of monitoring is being taken up for towns where core schemes have been approved. All the participating laboratories involved in water quality monitoring have been subjected to Analytical Quality Control (AQC) by the CPCB. The institutes/universities  carrying out water quality monitoring have been entrusted with the additional responsibility of evaluating the performance of the sewage treatment plants set up.

### Table-13

Summer Average Values for Water Quality on Main Stem of River Ganga under Ganga Action Plan

______________________________________________________________________________

Station Name	Distance 	Dissolved 	Biochemcial

in Km	oxygen	Oxygen Demand

_______________________________________________			(DO) (mg/l)	(DO) (mg/l)	(BOD) (mg/l)	(BOD) (mg/l)

1986	2002	1986	2002

______________________________________________________________________________

Rishikesh	0	8.1	8.30	1.7	1.10

Haridwar D/S	30	8.1	7.90	1.8	1.60

Garhmutkeshwar	175	7.8	-	2.2	-

Kannauj U/S	430	7.2	7.65	5.5	1.17

Kannauj D/S	433	NA	6.50	NA	4.23

Kanpur U/S	530	7.2	6.27	7.2	3.80

Kanpur D/S	548	6.7	6.75	8.6	4.90

Allahabad U/S	733	6.4	13.00	11.4	-

Allahabad D/S	743	6.6	8.20	15.5	3.80

Varanasi U/S	908	5.6	10.80	10.1	3.00

Varanasi D/S	916	5.9	7.50	10.6	2.50

Patna U/S	1188	8.4	7.08	2.0	1.88

Patna D/S	1198	8.1	7.10	2.2	1.95

Rajmahal	1508	7.8	7.93	1.8	1.48

Palta	2050	NA	7.25	NA	2.66

Uluberia	2500	NA	5.43	NA	1.94

______________________________________________________________________________

*	Mean  value for the months of March to June when the temperature are high and flows are low. NA- Data not available

National River Conservation Plan (NRCP)

The Ganga Action Plan model with necessary corrections on the basis of lessons learnt and experience gained from GAP Phase-I has been applied to the polluted major rivers of the country under the National River Conservation Plan (NRCP). Since Ganga Action Plan Phase-I did not cover the pollution load of Ganga fully, the 2nd Phase of Ganga Action Plan which covers its tributaries Yamuna, Gomti and Damodar beside river Ganga itself was launched and approved in stages between 1993 and 1996 for implementation. Simultaneously, the NRCP was also launched in 1995 to cover other major rivers in the country. After the launching of the NRCP in 1995, it was decided to merge the Ganga Action Plan Phase-II with NRCP. A notification to this effect was issued on 5.12.1996. The present approved cost of NRCP as a whole stands at Rs. 3438.08 crore covering pollution abatement works in 155 towns along polluted stretches of 29 rivers spread over 17 States. The river wise details of all the 155 towns of NRCP are given in Annexure-III.

## Ganga Action Plan Phase-II

The present approved cost of GAP Phase-II, which is a part of NRCP, is Rs. 1498.86 crore and includes the following components :

Yamuna Action Plan (YAP)

Fig. 43. MLD Sewage Treatment Plant under Yamuna Action Plan at Faridabad

Originally, Yamuna Action Plan covered pollution abatement works in 15 towns, break-up being Haryana (six), U.P. (eight) and one in Delhi. This component is being funded by Japan Bank for International Cooperation (JBIC) through a soft loan of Yen 17.77 billion. In April 1996, on the directions of the Supreme Court, six additional towns of Haryana were included under YAP. Works in these towns are implemented through the Plan funds of the Ministry. Thus, YAP presently covers pollution abatement works in 21 towns. The approved cost of YAP is Rs. 509.45 crore of which an expenditure of Rs. 462.69 crore has been incurred so far. Works under JBIC assisted package in original 15 towns are in the final stage of completion. A treatment capacity of 724 million litres per day (mld) has been created. The list of the STPs along with the installed treatment capacity is at Annexure-IV

Works in the additional six towns in Haryana, which are not covered under JBIC assistance, are in different stages of completion.

Of the 141 schemes of pollution abatement sanctioned under Yamuna Action Plan, 117 schemes have been completed.

Because of appreciation of Yen against Rupee, a saving of Yen 8 billion was available in the JBIC assistance package. This was equivalent to about Rs. 300 crore. JBIC agreed to make available these savings for additional works in the same 15 towns and also agreed to extend the loan agreement upto February, 2003. Keeping in view the rigid time frame of completion, additional pollution abatement works of short gestation period amounting of Rs. 222.60 crore were approved in May, 2001 for inclusion under this proposal. The break-up of the estimated cost is Rs. 22.28 crore for Haryana, Rs. 166.62 crore for Delhi and Rs. 29.65 crore for U.P. In addition, an amount of Rs. 4.05 crore has been provided for fees payable to Indo-Japanese consultants consortium. While in the case of Delhi, the works primarily relate to low cost sanitation/community toilets in slums, regularized and resettlement colonies in rural and urban villages, in the case of Haryana and U.P., the projects include items such as additional pumps, diesel generator sets, additional sludge drying beds, sewerage works etc. The expenditure incurred so far by State Governments under this package is Rs. 179.93 crore. 48 schemes of pollution abatement have been sanctioned under this package of which 37 have completed.

Together with this additional package, the total cost of Yamuna Action Plan stands at Rs. 732.05 crore.

In order to address further problem of water pollution of river Yamuna, additional pollution abatement works in the State of Delhi, Haryana and U.P. have been posed for funding by JBIC under Yamuna Action Plan Phase-II. The total cost of project is estimated at Rs. 637 crore (15,607 billion in Japanese yen) for which loan agreement with Govt. of Japan is expected to be signed in February, 2003 and works scheduled to start in April, 2003 with a completion period of five years.

In addition to the Yamuna Action Plan of the Ministry, the Government of NCT of Delhi has also taken up large scale sewerage and sewage treatment plant works out of its own plan funds. The quality of river Yamuna is being monitored by the Supreme Court. The Court has issued directions to the Government of NCT of Delhi to  complete all the works by 31st March, 2003.

The details of the works done/to be done by the Government of NCT of Delhi are given below :

-	The installed capacity of the STP has been augmented from 1,290 MLD in 1995 to 2,260 MLD. It is targeted to be increased further to 2,326 MLD by March, 2003. The Sewerage Treatment Capacity is proposed to be augmented to 3225 MLD by 10th five year plan. These plants are to be designed to meet better standards i.e. BOD of 10 mg/l, suspended solids of 15 mg/l.

-	Desilting the rehabilitation of trunk sewers :- An action Plan for desilting and rehabilitation of trunk sewers has been prepared. Works are planned to be completed by September, 2003. 20 KM of sewers have been desilted/repaired so far.

-	Laying of sewer lines in unauthorized/regularised colonies:- out of 567 unauthorised/regularized colonies, sewer lines have been laid in 441 colonies. Sewer lines will be laid in the remaining colonies by year 2004 subject to technical feasibility.

-	Laying of sewer lines in resettlement colonies:- Out of 44 resettlement colonies, sewerage facilities have been provided in 42 colonies. Sewer lines in remaining colonies will be completed by 2004.

-	Laying of sewer lines in urban villages: Out of 135 urban villages 93 urban villages have been sewered so far. Sewerage facilities in all the remaining urban villages are to be provided by year 2004 except where it is not technically feasible to lay the sewer lines.

-	Upgradation of existing STPs : The existing plants and plants under construction will be upgraded to meet the latest norms of DPCC/CPCB i.e. BOD (Bio Chemical Oxygen Demand) of 10 mg/l and SS (Suspended Solids) of 15 mg/l.

-	Replacement of under sized sewers :- A scheme has been prepared to replace 585 KM under sized sewers by 250 mm dia sewers by the year 2005 at a total cost of Rs. 140 crore out of which 123 KM length has been replaced.

-	Trapping of drains : An action plan has been prepared for trapping of storm water drains into sewerage system minimizing flow of untreated wastewater into River Yamuna.

Since it is impossible to achieve this objective the court has been requested to extend the time to 31 March, 2005 by Government of NCT of Delhi.

## Gomti Action Plan

Gomti Action Plan (GoAP) was approved along with the Yamuna Action Plan at an estimated cost of Rs.58.11 crore in April 1993. The approved cost comprises pollution abatement works in Lucknow (Rs. 47.75 crore) and two other downstream towns Sultanpur (Rs. 4.70 crore) and Jaunpur (Rs. 5.66 crore).

Subsequently, the project was posed for financial assistance to the Department for International Development (DFID) of the Government of U.K. However, DFID evinced interest in works at Lucknow only. Thus, while works in Sultanpur and Jaunpur have been taken up from internal resources and are under implementation, pollution abatement works in Lucknow were initially taken up with grant assistance provided by DFID, UK.

DFID sanctioned a project in September, 1995 for preparing a detailed Master Plan of pollution abatement of the river and taking up some emergency works amounting to Rs.6.81 crore. These works included cleaning of some major drains, diversion of Gaughat Nalla away from the water intake point and renovation of a pumping station. All these works were completed in March 1999.

Around the same time, there was a change in the development aid policy of Government of U.K. with focus shifting to poverty alleviation sector. As a result, DFID withdrew from this project. It was, therefore, decided to take up the project from budgetary resources and in two phases. In the first phase, priority works of GoAP were proposed for implementation within the balance approved cost of Rs. 40.94 crore (47.75 – 6.81) available for Lucknow. The remaining works were to be taken up under the second phase after additional matching funds are available for the project.

The issue of selection of technology for treatment of sewage took quite sometime. The matter was finally resolved in consultation with the Planning Commission and the Government of U.P. Thereafter, the implementation of the first phase started from November 2000 onwards. So far, pollution abatement works amounting to Rs. 26.94 crore have been approved and are under different stages of implementation. These works include diversion of sewage of five nallas and a sewage treatment plant of 42 million litres per day (mld) capacity.  An amount of Rs. 23.78 crore has been released to the implementing agency (U.P. Jal Nigam) against which, an expenditure of Rs. 17.64 crore has been incurred till data. These works are expected to be completed by March 2003. Completion of these works will result in addressing about 10% of the total pollution reaching the river.

In addition to the above works, an important component of the first phase presently under consideration for approval is diversion of Kukrail Nalla and balance city sewage to a point downstream of barrage. Undertaking of this work will ensure that a major portion of the remaining untapped sewage of the town will be discharged downstream of the barrage and as a result the water quality of the river in the core area of the city upsteam of the barrage will improve. These projects are under consideration for approval by the Ministry and will take about three years to complete after sanction.

The U.P. Jal Nigam has recently submitted the detailed project proposal of the second phase works amounting to Rs. 280 crore. The project cost is to be shared in the ratio of 70:30 between Government of India (Rs. 196 crore) and State Government (Rs. 84 crore). The works in this phase will include two sewage treatment plants of a total capacity of 375 mld (over the 42 mld capacity being set up in the first phase), interception & diversion works of sewage of the remaining drains and other miscellaneous items like river front development, toilets, plantation, public awareness and participation, land acquisition etc. The project is presently under consideration of the Government of India for approval.

## Damodar Action Plan

Under this Action Plan, pollution abatement works are being taken up in 12 towns. Of these eight are in Jharkhand and four in West Bengal. So far 11 schemes have been sanctioned.

Out of the approved cost of Rs. 23.58 crore an expenditure of Rs. 6.43 crore has been incurred under this Action Plan. The work on the scheme has not yet begun in right earnest due to low priority given by the State Governments to this Plan.

## Ganga Action Plan – Main Stem

Pollution abatement works are also being taken up in 59 towns along the main stem of river Ganga at an approved cost of Rs. 682.11 crore. Of these 10 towns are in Uttaranchal, 12 in U.P, 14 in Bihar and 23 in West Bengal. Out of 142 schemes of pollution abatement sanctioned so far under the Plan, 13 schemes have been completed and expenditure of Rs. 73.50 crore incurred so far.

The Plan includes substantial outlay for scheme implementation in the towns of Allahabad, Kanpur and Varanasi in Uttar Pradesh. The schemes in Kanpur are being taken up with grant assistance provided by the Netherlands Government under the Indo-Dutch Bilateral Cooperation Programme and are being progressively sanctioned. In Allahabad, six schemes amounting to Rs. 32 crore have been sanctioned including emergency works implemented during the recently held Kumbh Mela. In Varanasi, four schemes amounting to Rs. 41.62 crore have been sanctioned. However, the implementation of works has not been taken up by the State Government as the Supreme Court has stayed the implementation of the project by UP Jal Nigam on the basis of a petition filed by some municipal councilors of Varanasi Nagar Nigam.

Schemes in Bihar are only being sanctioned after due scrutiny and examination owing to the poor performance of the State Govt. in the operation and maintenance of assets created under Ganga Action Plan Phase-I and the diversion of funds released for GAP-I works for other purposes by the State Govt. The schemes in West Bengal have been duly prioritized and are proceeding at a steady pace.

## Works in other Rivers under the National River Conservation Plan

In addition to the works being taken up for pollution abatement of river Ganga and its tributaries, pollution abatement works are also being taken up in 60 towns along 25 major rivers in 11 states of the country. Of these four are in A.P., three in Jharkhand, one in Gujarat, nine in Karnataka, five in Maharashtra, 11 in M.P., five in Orissa, six in Punjab, two in Rajasthan and 13 in Tamil Nadu and one in Goa.

Out of 247 schemes of pollution abatement sanctioned under this Action Plan so far, 77 schemes have completed. About 2455 million litres per day (mld) of sewage is targeted to be intercepted, diverted and treated. Out of the approved cost of Rs 1939.22, the expenditure incurred by States totals to Rs. 331.27 crore.

## JICA Study

The Japan International Cooperation Agency (JICA) has recently agreed to provide technical assistance for taking up a study on ‘Water Quality Management Plan for river Ganga’. The objective of the study is to (i) formulate the Master Plan for water quality management for the Ganga basin concerning liquid waste and (ii) formulate feasibility studies for high priority projects (basically sewerage and sewage treatment) identified in the Master Plan focusing on four towns namely Kanpur, Allahabad, Varanasi and Lucknow. The study is likely to start in February-March, 2003 and will be completed in a period of two years. On completion of the study, the projects prepared for the four towns are proposed to be posed to Japan Bank for International Cooperation and other donors for funding.

## Funding Pattern

The programme under NRCP was initially approved on 50:50 cost sharing between Central and the State Governments. However, considering the difficulties of the State Government in providing their 50% share of cost, the National River Conservation Authority (NRCA) chaired by the Prime Minister at its IX meeting held on 12.07.1997 decided to convert this scheme into a 100% Centrally funded programme on the lines of GAP Phase-I. This decision was approved by the Government in November, 1998.

## Standards

Based on the design criteria for sewage treatment plants the environmental standards followed by NRCD for treated wastewater are :

-	BOD – 30 mg/litre

-	TSS – 50 mg/litre

Keeping in view the interest of public health, an expert group has reviewed the water and wastewater standards with special reference to the levels of microbial load and made the microbial standards in water and treated waste water stricter. The revised standards for microbial quality are :

(i)	River water quality 	-	Fecal coliform count of

standards for bathing 		MPN 500 per 100 ml

class		(Desirable)

MPN 2500 per 100 ml

(Max. permissible)

Fecal Streptococci : 100

per 100 ml (Desirable)

500 per 100 ml (Max.

permissible)

(ii)	Treated wastewater	-	Fecal coliform count of

(for Irrigation)

MPN 1000 per 100 ml

(desirable)

MPN 10,000 per 100 ml

(max. permissible)

The revised river quality standards for bathing class have been notified by the Ministry through the Gazette notification dated 25th September, 2000.

## Usage of Treated Wastewater

Emphasis is being laid on using the treated waste water, to the extent possible, for irrigation. This will have the following benefits :

-	Protect the river by eliminating the discharge of organic matter into it and, thus, improve its ecology. The river will no longer be used as a dumping ground to receive wastewater.

-	Provide clean and fresh water for bathers and communities dependent on the rivers.

-	Prevent degradation of the soil by providing the rich organic matter in treated sewage to the fields, thus, reducing their dependence on chemical fertilizers for crop nourishment.

-	Increases agriculture fields by enabling multiple crops to be raised on the same extent of land by making available treated wastewater throughout the year for areas which are otherwise starved of water for irrigation.

-	Ensure a proper ecological balance since organic matter will be taken to its place of origin, namely, land in the rural areas.

-	Promote in-land aqua-culture and fisheries and, thus help to supplement the income of the rural farmer.

-	Helps in recharging the groundwater table; and

-	Avoids the use of power for exploiting ground water, thus conserving scarce national resources.

## Technology Option

The emphasis under NRCP is on adopting wastewater treatment technologies which are efficient, simple to operate, have low O&M requirements and which are able to efficiently meet the fecal coliform standards. Waste Stabilization Pond technology is one such technology, which is being given preference under NRCP. The waste stabilization ponds can be constructed and maintained by the local community and are also not power dependent. The waste stabilization pond technology is recognized to be cost effective technology, capable of killing pathogens to make the levels of microbial pollution in treated wastewater safe for agriculture, aquaculture and bathing. Land, however, is the primary requirement for waste stabilization pond technology. In cases where land is not available, then conventional technologies followed by polishing pond or other disinfection technologies are considered. In such cases, the technology option for a particular location is based on the life cycle cost benefit analysis of the various feasible treatment options and the most economic option is selected without compromising the achievement of standards.

Consequent to the introduction of fecal coliform standards, efforts are being made to introduce new appropriate technologies which meet the new bacterial standards for locations where adequate land is not available for construction of waste stabilization ponds. The following new promising technologies which have been successfully tried out under the NRCP are as under.

Fluidized Bed Technology

In the FAB (Fluidized Aerobic Bed) technology, the sewage after pre-treatment is introduced to the FAB reactor where bio-mass is grown on small carrier elements that move along with water in the reactor.

The technology has the following advantages :

-	Space requirement is very less ;

-	It does not require sludge recycling:

-	Low temperature sustaining capability

-	Sludge handling is easy, the excess sludge is fully digested and is lower than the technologies

-	Fecal coliform removal is very substantial and as a result a chlorine dose of only 2 to 3 mg/l is sufficient for the treated effluent to meet the desirable standards of NRCP/WHO standards (<1000 MPN/100 ml)

A 15 mld STP based on FAB Technology for Pimpri Chinchwad Municipal Corporation is in operation for more than 6 months. Two STPs of three mld each have also been commissioned back in Delhi under the Yamuna Action Plan. All these STPs are operating satisfactorily and providing the desired results. In addition, a 42 mld STP at Lucknow has recently been commissioned under the 1st Phase of Gomti Action Plan.

Fig. 53. A view of Fluidized Aerobic Bed (FAB) technology sewage treatment plant

Down Hanging Sponge (DHS) Bio-Tower

Under the NRCP, UASB followed by a polishing pond has been widely adopted as a method for treatment of sewage to achieve effluent discharge standards of 30 mg/l BOD and 50 mg/l SS because of its low operational cost and resource recovery in the form of biogas, excess sludge as fertilizer and effluent rich in nutrients.

The use of polishing pond with one-day retention time required large land restricting the adoption of UASB process at locations where availability of adequate land is constraint. Further, the removal of fecal coliform in the UASB + polishing pond is not so high to even achieve the maximum permissible limit of 10,000 MPN/100 ml. To achieve this, generally other disinfection methods like chlorination and UV Radiation are contemplated. While, UV Radiation is very expensive, chlorination may sometimes have its associated problem of having harmful bi-products in the effluent if the chlorine dosage is very high.

In view of the above, a new technology called DHS Bio-Tower has been tried out on a pilot scale under the Yamuna Action Plan for disinfection of UASB effluent. The technology, has been developed at Nagaonka University in Japan and has a unique design concept. The effluent from UASB is trickled through a curtain of sponge cubes linked diagonally and hanging in air. The sponge acts as a biomass immobilizer for attached-growth. Active immobilized biomass consumes nutrients from wastewater stream and simultaneously takes up dissolved oxygen which naturally diffuses from air. Therefore, the most important feature of the bio-tower is not requirement of external aeration along with the maintenance of a very long SRT.

A pilot plant of 1 MLD capacity was constructed at the 40 mld UASB STP at Karnal and has been in operation since April 2002. The performance of the plant has been quite good with the effluent of DHS Bio-Tower having BOD of around 10 mg/l, SS of 10 mg/l and fecal coliform of around 3000. The land requirement of DHS Bio-Tower is only one-tenth of the land requirement for the one day final polishing pond.

## Integrated Approach

The Tenth meeting of the National River Conservation Authority (NRCA) under the Chairmanship of Hon’ble Prime Minister was held on 13-3-2001. After considering the resolution adopted in the Coimbatore meeting it was decided that all the projects of River Action Plans in future will be formulated in an integrated and holistic manner by addressing not only the issue of river pollution but that of other components like internal sewerage, low cost sanitation, solid waste disposal etc. also with active people’s involvement. All future works will be on cost sharing basis of 70:30 between Centre and States. The share of public shall be a minimum of 10% of the total cost. The resolutions adopted by the NRCA are given as follows:

-	While river cleaning would need to be given a much higher priority, it is also essential that resources are not spread thinly. The focus, therefore, has to be on large towns, which are gross polluters.

-	In case of works already completed assets need to be maintained and also continuously operated/utilized for which funds must be earmarked by the States. The States/UTs must meet the O&M costs which on an average is around 5% of the capital cost.

-	A holistic and integrated approach shall be adopted by addressing not only river pollution but other components like internal sewage, solid waste disposal, low cost toilets etc.

-	The cost of all future works shall be shared between the Central and State/local bodies, public on 70:30 basis. The public shall contribute not less than 10% of the cost.

-	A detailed plan for recovery/operation maintenance cost shall become part of the project proposal in future.

-	Because of delay in implementation, there is a cost overrun in many schemes. The Central share in the total cost will be limited to the ceiling amount approved by the CCEA. Balance cost, if any, is to be borne by the respective State Government.

-	Approved works must be completed first and where States/UTs have not been responsive enough and such works have been pending for more than two years because of non-action by States, a Committee of Secretaries consisting of Secretary of Environment & Forests, Secretary Finance, Secretary Planning Commission and Chief Secretary of the concerned State shall review the necessity of such schemes.

-	National Lake Conservation Plan shall receive the same priority as the rivers.

-	Mobilization of resources/funds will need special attention. Plan outlays would need to be enhanced substantially so that gap between fund requirements and outlay is bridged.

-	Coastal towns would get special attention because it has been observed that sewage, solid waste, bio-medical waste and the like are dumped into sea. Prioritization of coastal towns for taking up such works may be done from the angle of mangroves, promotion of eco-tourism, cultural and religious importance of the place and the like.

-	In order to focus on issues relating to protection and improvement and cleaning of rivers/lakes, a massive programme of environment education and awareness is imperative. Centre and States to launch this campaign through a programme of volunteers called National Green Corps.

Fig. 54. MLD Down Hanging Sponge (DHS) Bio-tower at Karnal

## Public Participation

Need for public involvement, awareness and participation was recognized way back in 1986. The National River Conservation Directorate (NRCD) took steps in the light of experience gained in the implementation of development programmes of Ganga Action Plan and guidelines have been re-framed. It is now recognized that programmes of conservation of water bodies and town improvement can succeed only if communities are aware that they will be benefited from the conservation programme and they are willing to provide their share and bear part of the cost of the programme. The entire programme of river conservation now will be conceived, formulated, implemented, monitored and evaluated in close consultation with the stake holding communities and undertake the approach of participatory appraisal. The Centre and the States may launch this campaign through a programme of volunteers called National Green Corps. The public participation is being given high priority by involving local bodies, social organizations and NGOs through wider publicity and voluntary involvement. The total expenditure incurred on public participation from 1990-91 to 1998-99was Rs. 97.03 lakhs.

## Measure to improve the performance of NRCP

A series of measures have been undertaken to improve the performance of NRCP. Keeping in mind the experience gained by the implementation of GAP-I, the following important measures have been taken.

-	To avoid diversion of funds by State Governments, it has now been decided to make releases of money directly to the implementing agencies.

-	To minimize slippage on account of delays in land acquisition, the State Governments have been asked to process the schemes of land acquisition first before the schemes of sewage treatment plants etc. are approved.

-	The matter of continuous supply of electricity for operation of assets has also been taken up at the highest levels with the Governments of Bihar and U.P. Concurrently, on the directions of the Central Pollution Control Board (CPCB), the State Pollution Control Board have issued show cause notices to the local bodies which are responsible for non-operation of assets in Bihar and U.P. under the Water (Prevention and Control of Pollution) Act, 1974. CPCB has also issued notices to such local bodies under the Environment (Protection) Act, 1986.

-	The core schemes of STPs and interception and diversion account for the major expenditure under the River Action Plans. The impact of these programmes on the public will be visible only when non-point sources of pollution as disposal of garbage, cattle sheds along the river banks, cattle wallowing in the river and disposal of dead bodies and animal carcasses are simultaneously tackled by the local bodies. Necessary directions have been issued to them in this regard.

-	A new criteria has been introduced while examining the project proposals where the financial status of the local bodies of each Action Plan town is being evaluated and schemes are approved only when a firm commitment for appraisal and maintenance is available from them.

-	The State Governments have been asked to ensure regular meetings of the Citizens Monitoring Committees in the respective river action plan towns to discuss the problems of operation and maintenance of the assets already created, delay in implementation of the programme and measures necessary to control pollution from non-point sources.

-	The environmental standards for river water quality have been synchronized with those prescribed by the Central Pollution Control Board. At the same time, the standards of levels of microbial pollution in treated wastewater for irrigation have been prescribed in the interest of public health.

## Industrial Pollution Control

The National River Conservation Authority (NRCA) in its meeting held on July 12, 1997 under the Chairmanship of the Prime Minister, decided that the polluting industries which are directly discharging their effluents into river and lakes, without requisite treatment, should be asked to install the requisite effluent treatment systems within three months, failing which closure notices should be issued. Accordingly, the State Pollution Control Boards (SPCBs)/Pollution Control Committees (PCCs) in Union Territories, were asked by CPCB on July 14, 1997 to take necessary action and send the list of defaulting units (Details about it are given in Chapter 5).

National Lake Conservation Plan

A proposal for conservation and management of 10 polluted urban lakes was put up for consideration of Cabinet Committee on Economic Affairs (CCEA) in 1997. The CCEA only approved the proposal for Dal Lake Conservation Plan ‘in principle’ and asked the Ministry to seek external assistance for implementation of the National Lake Conservation Plan. None of the external funding agencies viz. The World Bank, JBIC, Government of Netherlands, Norwegian Government to which National Lake Conservation Plan was posed, evinced any interest in the project. The detailed project report of Dal Lake Conservation Plan has been prepared by AHEC, Roorkee and sent to the State Government of Jammu and Kashmir for their concurrence. The approval of Government of India for NLCP was accorded in May 2001 with the approval of proposal for conservation of three small lakes namely, Powai (Maharashtra) and Ooty and Kodaikanal (Tamil Nadu) using bioremdiation technology at a cost of Rs. 14.90 crore as 100% Centrally Sponsored Scheme.

The budget estimates for the 3 approved lakes is as under :

Powai	-	Rs.6.62 crore

Ooty	-	Rs.1.95 crore

Kodaikanal	-	Rs.6.33 crore

The work in respect of Powai and Ooty lakes is already initiated while the process of bidding for award of work is already completed in respect of Kodaikanal.

The funding pattern under NLCP was revised to 70:30 cost sharing between Central and the State Government w.e.f. January, 2002. Under the pattern, proposal for conservation of 4 lakes in Bangalore namely, Vengaihnakere, Kamakshipalya, Jarganhalli and Nagavara was approved in February, 2002 at an estimated cost of Rs.12.32 crore with a central share of Rs.8.53 crore. The other proposals approved are those of Mansagar Lake at Jaipur at a cost of Rs.22.89 crore and Rabindra Sarovar at Kolkata for an estimated cost of Rs.6.96 crore. Proposals for 5 lakes in Nainital district including Nainital lake, Bellandur and Kotekere in Karnataka and 9 lakes of Thane district in Maharashtra are under consideration for funding. The cost of these proposals is as under:

1)	Nainital Lake (Uttaranchal)	Rs. 59.11 crores

2)	Lakes of Nainital District 	Rs. 39.73 crores

(Uttaranchal)

3)	Bellandur Lake (Karnataka)	Rs. 5.542 crores

4)	Kotekere Lake (Karnataka)	Rs. 6.395 crores

Other proposals submitted to the Ministry are those of lakes Mirik at Darjeeling (West Bengal), Banjara Lake at Hyderabad (Andhra Pradesh), Bhishma at Gadag (Karnataka).

In view of a large number of proposals being received from various States, the scope of NLCP has been enlarged during the X Plan by including the rural lakes in the programme along with urban lakes. The Plan outlay for X Plan period is Rs. 220 crore with an annual budget of Rs. 30 crore for 2002-03.

Fig. 55. A view of Alpine Lake at 3,500 m altitude in Tawang Top, Arunachal Pradesh

National Afforestation and Eco-Development Board (NAEB)

The National Afforestation and Eco-Development Board (NAEB) was set up in August 1992 for promoting afforestation, tree planting, ecological restoration and eco-development activities in the country. Special attention is being given to the regeneration of degraded forest areas and lands adjoining forest areas, national parks, sanctuaries and other protected areas as well as the ecologically fragile areas like the Western Himalayas, Aravallis, Western Ghats etc. The detailed role and functions of the NAEB are :

-	Evolve mechanisms for ecological restoration of degraded forest areas and adjoining lands through systematic planning and implementation, in a cost effective manner;

-	Restore through natural regeneration or appropriate intervention the forest cover in the country for ecological security and to meet the fuelwood, fodder and other needs of the rural communities.

-	Restore fuelwood, fodder, timber and other forest produce on the degraded forest and adjoining lands in order to meet the demands for these items;

-	Sponsor research and extension of research findings to disseminate new and proper technologies for the regeneration and development of degraded forest areas and adjoining lands;

-	Create general awareness and help foster a people’s movement for promoting afforestation and eco development with the assistance of voluntary agencies, non-government organizations, Panchayati Raj institutions and others and promote participatory and sustainable management of degraded forest areas and adjoining lands;

-	Coordinate  and monitor the Action Plans for tree planting, ecological restoration and eco development; and

-	Undertake all other measures necessary for promoting afforestation, tree planting, ecological restoration and eco development activities in the country.

Fig. 56. Silvipasture model – Cassia siamia with fodder sorghum in agroforestry system

Fig. 57. Ochlandra travancoria Gamble (Poaceae) – endemic to south Western Ghats – used in mat and basket making

The major schemes under implementation during the Tenth Plan period are as under:-

## National Afforestation Programme through Community Participation

Keeping in view the objective of achieving 25% tree/forest cover as part of the monitorable target set out for the Tenth Five Year Plan, the Ministry has launched a very ambitious afforestation programme with people’s involvement for the sustainable management of the country’s forests. Under this programme, all afforestation schemes of the Ministry have been brought under a single National Afforestation Programme being implemented through decentralized Forest Development Agencies (FDA) set up at the forest division level. The FDAs are a confederation of Joint Forest Management Committees (JFMCs) at the village level to provide an organic link between the forest departments and the grass-root level communities.

During the Tenth Plan, an amount of Rs 1024 crores is earmarked which will, apart from generating gainful employment, create community assets for meeting the requirement of fuelwood, fodder and small timber.

Two hundred and twenty seven projects in 23 States have been operationalised for treating an area of 3.75 lakh ha for the Tenth Five Year Plan as on 31.12.2002. An amount of Rs 130 crores has also been released. Of this, 37 projects are solely for NE States with an outlay of Rs 116 crores for treating an area fo 68,696 ha. Special emphasis is also given on plantation of trees in jhumlands in these areas.

A provision of Rs. 215.00 crores has been proposed for the programme during the year 2003-04 to cover 250 new FDAs for treating an area of 1.25 lakh ha.

## National Action Programme to Combat Desertification

India is a party to the UN Convention to Combat Desertification (UNCCD) and Ministry of Environment and Forests is the National Coordinating Agency for the implementation of the UNCCD in the country. As an affected party, a 20 years comprehensive National Action Programme (NAP) to combat desertification in the country has been prepared. The objectives are :-

-	Community based approach to development

-	Activities to improve the quality of life of the local communities,

-	Awareness raising,

-	Drought management preparedness and mitigation

-	R&D initiatives and interventions which are locally suited.

-	Strengthening self governance leading to empowerment of local communities.

For the Tenth Five Year Plan, it is proposed to initiate activities that include, among others, assessment and mapping of land degradation, drought monitoring and early warning system groups, drought preparedness contingency plans, and on-farm research activities for development of indigenous technology.

The Ministry of Environment and Forest is the National Coordinating Body for implementation of UNCCD in India. During 2002-03 a three day technical workshop on formulation of Field projects was organized at New Delhi from 11-13 December, 2002. All stake holders in the country as well as external partners such as UNCCD Secretariat, Global Mechanism and other Bilateral and Multilateral Donar Agencies participated.

As an obligation under the Convention the Second National Report on the implementation of UNCCD has been prepared and submitted to UNCCD Secretariat in April 2002. India has participated in the Fifth Asia Regional Meeting of National Focal Points held at Damascus, Syria from 8-12 July 2002 as well as in the First meeting of the committee to Review Implementation of the Convention (CRIC-1) held at FAO HQ, Rome, Italy from 11-22 November 2002.

World Day to Combat Desertification was Celebrated on June 17, 2002 throughout the country with the theme “Land Degradation”.

Under UNCCD, a Regional Action Programme for Asian countries has been formulated to strengthen the existing capacity of the parties and to network each other for effective measures to combat desertification. The following six Thematic Programme Network (TPN) have been identified for this purpose.

TPN-1	:	Desertification Monitoring & Assessment

TPN-2	:	Agro-forestry and Soil Conservation in Arid, Semi-arid and Dry Sub-humid Areas

TPN-3	: 	Range and Pasture Management in arid areas with particular emphasis in controlling and shifting sand dunes.

TPN-4	: 	Water Resources Management for Agriculture in Arid, Semi-arid and Dry Sub-humid Areas

TPN-5	:	 Drought Preparedness and Mitigation in the Context of Climate Change

TPN-6	: 	Strengthening Planning Capacities for Drought management and Controlling Desertification

India is the host country for TPN-2 “Agro-forestry and Soil Conservation in Arid, Semi-arid and Dry Sub-humid Areas.” The Central Arid Zone Research Institute (CAZRI), Jodhpur has been identified as National Task Manager. In order to create an information network on TPN-2 an interactive website has been hosted by CAZRI w.e.f. August 2002 at http://cazri.raj.nic.in.

Fig. 58. Tribal girls raising bamboo saplings in a nursery at Mukhali near Silent Valley

Similarly, India is participating actively in TPN-1 “Desertification Monitoring and Assessment”. A pilot project on Desertification Status Monitoring is under progress through the Indian Space Research Organisation (ISRO), Space Application Center, Ahmedabad at a cost of Rs. 1.39 Crores. India has also joined the TPN-4 “Water Resources Management for Agriculture in Arid, Semi-arid and Dry Sub-humid Areas”. The Ministry of Water Resources has been identified as National Task Manager for TPN-4. India has been selected as Lead Country on the working group “Traditional Knowledge” under TPN-4.

Fig. 59. Cultivation of off-season vegetable (cauliflower) in Khairna Valley, Uttaranchal

Grants-in-aid for Voluntary Agencies

To encourage local communities in tree planting activities, financial assistance to Non-Government Organisation (NGOs)/Voluntary Agencies (VAs) are continued to be given under this ongoing scheme.

During the Tenth Five Year Plan, all project proposals are required to be forwarded by the office of State Principal Chief Conservator of Forests after thorough scrutiny and appraisal.

On the advice of Planning Commission, during 2003-04, it is proposed to dove-tail the Grants-in-aid (GIA) scheme with the proposed Greening India scheme which focuses on quality planting material and improved technology. An amount of Rs 10.22 crores has been earmarked.

## Monitoring and Evaluation

On the basis of findings of evaluation reports, the schemes have been restructured during Xth Five Year Plan.

In addition to the monitoring carried out by the State Government agencies, two kinds of monitoring is done at the Central level:-

-	The State Governments are asked to provide Block and Village level afforestation data annually. This information is kept in the Library of the Parliament as well as in the Library of Ministry to enable elected representatives ready access to the data.

-	Every year 10% (approximately 50) districts of the country are selected, with appropriate regional distribution, for evaluation of the afforestation activities taken up in the previous year by autonomous institutions/NGOs/Regional Centres of NAEB/Retired Forests officials. The evaluation reports are analyzed in NAEB. A copy of the report is sent to the concerned State Governments and districts for information and for taking necessary remedial measure. The reports reveal that :

-	People’s participation in the programme is very good.

-	There is delays in receipt of funds by field level agencies.

-	Choice of species planted are as per local conditions

-	Under entry point activities, community assets are created.

Regional Centres

The Board has seven Regional Centres (RCs) located in Universities/National level Institutions (Annexure II). These Centres help NAEB in promoting extension of replicable technologies and for dissemination of research findings. They provide technical and extension support to the State Forest Department in preparing projects for regeneration of degraded forests and adjoining lands with people’s participation, and also act as a forum for the exchange of ideas and experiences amongst the States of the region as well across the regions. In addition, these centers carry out problem-specific studies as well as evaluation of NAEB’s programmes in the field, and organise training programmes and workshops.

During the year, the RCs conducted a number of training programmes on Joint Forest Management (JFM), interactive workshop on forestry programmes, micro-planning exercise, etc wherein representatives of State Forest Departments and NGOs participated. The Centres also conducted problem specific studies as per the request of State Forest Department.

During 2003-04, an amount of Rs. 2.00 crores has been proposed for the Scheme.

## Communication

New technologies and methodologies of participatory management, eco-development and regeneration of degraded forests are being progressively developed. In order to share such experiences and technologies widely, NAEB documents such developments and information and brings out publications, makes films and shares these with State Governments, NGOs and all those concerned with these issues.

On the eve of World Desertification Day on June 17, an advertisement was released to generate popular awareness and also on the eve of ‘Van Mahotsav’ for raising tree cover. During 2003-04 an amount of Rs. 1.37 crore has been proposed for the Scheme.

## Professional and Special Services

The National Afforestation & Eco-Development Board takes up special studies of important issues relating to policy formulation, programme implementation, etc. The Board also engages special consultants for taking up a variety of assignments.

During 2003-04, an amount of Rs. 10.00 lakh has been proposed for the scheme to undertake studies on the areas like eco-development, Joint Forest Management, employment generation, reorientation of existing programmes etc.

## Eco-Task Forces

Eco-Task Force is an on-going scheme. Ecological Task Forces (ETFs) of ex-servicemen are employed in remote and difficult areas to undertake restoration of degraded ecosystems through afforestation, soil conservation and water resource management techniques.

The proposed provision of the scheme for the year 2003-04 is Rs. 10.00 crores for maintaining the 4 Battalions already raised.